PROJECT PLANNER: The Agile Dev Studio

Module: Programming & Software Development (MVP Sprint)

School: __________________________ | Teacher: _________________________

Project Dates: ____________________ | Pathway: CTE Computer Science / SWD

I. PROJECT OVERVIEW

You are working as a Junior Software Development Team. Your mission is to move a concept from a "User Need" to a Minimum Viable Product (MVP). You will be graded not just on the code that works, but on the professional process you use to build it.

II. SCOPE OF WORK (The "What")

You will build a functional web application. Your scope is intentionally limited to ensure high-quality code. Choose one:

- School Management: Club sign-up or event tracker.

- Community Utility: Simple inventory or service request form.

- Data Tool: Personal finance or goal-tracking interface.

III. PROJECT PHASES & MANDATORY CHECKPOINTS

You must receive a teacher signature at each checkpoint before moving to the next phase.

Phase 1: Discovery & Design (The Blueprint)

- Define the Target User & "User Stories."

- Create wireframe sketches of the UI.

- CHECKPOINT 1: Design Review & Scope Approval [Teacher Initial: ____]

Phase 2: Development Sprints (The Build)

- Setup GitHub Repo & Kanban Board.

- Implement core features in 1-week sprints.

- Document progress/blockers daily.

- CHECKPOINT 2: Mid-Project Code Review [Teacher Initial: ____]

Phase 3: Quality Assurance & Testing (The Polish)

- Peer-test another team’s application.

- Log bugs and apply fixes.

- Finalize README.md documentation.

- CHECKPOINT 3: QA Bug Log Completion [Teacher Initial: ____]

Phase 4: Demo Day (The Launch)

- Deliver a live 3-minute technical demonstration.

- Submit individual Post-Mortem Reflection.

- FINAL SUBMISSION: [Teacher Initial: ____]

IV. TEAM ROLES

Every student is a Developer, but you must also hold one "Agile Lead" responsibility:

- Project Manager: Owns the Kanban board and ensures milestones are met.

- Backend Lead: Owns data flow, server-side logic, and validation.

- UX/UI Lead: Owns CSS, accessibility (WCAG), and interface layout.

- Technical Writer: Owns the GitHub README and internal code comments.

V. AI USE POLICY (The "Code of Honor")

AI is a Co-Pilot, not an Autopilot.

- YES: Asking AI to explain an error message or suggest a CSS property.

- NO: Generating an entire function or file without being able to explain every line.

- REQUIRED: If you use AI for a block of code, you must add a comment above it: // Assisted by [AI Name] for [Specific Purpose].

VI. ASSESSMENT WEIGHTING

Refer to the provided Project Rubric for specific grading descriptors.

| Category | Weight | Evidence |
| --- | --- | --- |
| Product Reliability | 40% | Functional MVP Link |
| Professional Workflow | 30% | Git Commits & Kanban Board |
| Documentation & Reflection | 20% | README & Post-Mortem |
| Participation | 10% | Peer Feedback & Daily Stand-ups |

Refinements made for NYC Standards:

- Teacher Initials: Added physical "Checkpoint" boxes. This is a common requirement in NYC CTE portfolios to prove the teacher was involved in the formative process.

- Terminology: Changed "Project Dates" to include "Pathway" info—administrators look for this.

- Role Clarity: Explicitly stated "Every student is a Developer." This prevents the "Project Manager" from not writing any code, which is a common issue in HS projects.

- AI Tagging: Added a requirement for "In-code comments" for AI use. This is a very strong academic integrity move that NYC Tech Leads recommend.